🔒 COHORT ZERO — FOUNDING CREW

(Activation Pack — use as-is)

1) INVITE MESSAGE (SEND THIS)

I’m putting together a small founding crew to build something real.
No bullshit promises. No fake titles.
We work, we learn, we document, we build evidence.
Money comes later if funding lands — effort and respect come now.
If you’re in, you show up properly. If not, no pressure.
Reply IN or OUT.

2) WHAT THIS IS

- A build crew, not a job.

- Short-term focus, long-term upside if funding lands.

- Everyone contributes. No rescuing. No passengers.

- We leave with proof of work, not stories.

3) GROUND RULES (NON-NEGOTIABLE)

- Turn up when you say you will.

- Do the task you take.

- No drama, no substances on site.

- Respect the chain: decisions land with the Coordinator.

- Document everything (photos, notes, before/after).

- If you can’t do it, say early. No ghosts.

- Anyone breaking trust is out — no debate.

4) ROLES (LIGHT, FLEXIBLE)

- Builders (3–5): hands-on graft, fixes, setups

- Observers (1–2): photos, logs, before/after

- Anchors (1–2): timekeeping, calm, reliability

- Coordinator: tasking, decisions, standards

5) 30-DAY MISSION

Week 1

- Assemble crew

- Pick 2–3 small fixes / builds

- Set documentation standard

Week 2

- Deliver first fixes

- Log hours, materials, outcomes

- Capture before/after evidence

Week 3

- Repeat delivery

- Tighten standards

- Identify strongest contributors

Week 4

- Package evidence

- Decide who stays core

- Prep funding-ready artefacts

6) WHAT YOU GET (HONEST)

- Belonging inside a real build

- Skills + named evidence

- First refusal on paid roles if funding lands

- No promises beyond that

7) SIMPLE AGREEMENT

I understand this is not employment.
I contribute voluntarily and responsibly.
I follow safety, respect, and documentation rules.
I understand future paid work depends on funding and contribution.
Signed: __________ Date: __________

8) ONBOARDING CHECKLIST (DAY 1)

- Add to group chat

- Share ground rules

- Assign role

- Set first task

- Confirm availability

- Start documentation

9) FIRST TASK (ASSIGN IMMEDIATELY)

- Builders: small visible fix/build

- Observers: photo + notes template

- Anchors: schedule + check-ins

- Coordinator: coordination + standards

FINAL LINE

We’re not waiting to be chosen.
We’re building proof.